- FORM OF THE INVESTMENT PROJECT

| - Name of the project | Microwave integrated television and radio information system of multiservice access (MITRIS) Construction of a united (Internet + TV + telephone + video surveillance) cellular digital terrestrial and cable broadcasting telecommunication network based on technology of microwave integrated television and radio information system (MITRIS) in the Kherson region. |
| --- | --- |
| Name of the company * | Limited Liability company TRK Tehnosistema |
| ID (registration) code * | 32479739 |
| Form of property * State property share (%) | Limited Liability company |
| Company’s: * mail address phone fax e-mail | Ukrainskaya str. 36m, Kherson, Ukraine 73013 +38-095-487-92-12, tst_kherson@ukr.net |
| Head of the company: * position full name phone | Sergiy Ieligulashvili, director +38-095-487-92-12, tst_kherson@ukr.net |
| Contact person for the project * (preferably English speaking): position full name phone fax e-mail | Maksym Ieligulashvili +380666244077 mieligulashvili@gmail.com |
| Main activities of the company |  |
| Authorized capital (US $) |  |
| Number of personnel |  |
| Trade turnover by main assets (US $) |  |
| Description of the investment project * | Construction in the Kherson region of a single retransmission network of the HDTV (high definition television) digital standard, up to 200 TV channels, construction of the Internet and data transmission networks (Email + video surveillance, corporate networks, fixed digital telephony, IP telephony) with 100% coverage of the area, using a frequency range 11.7 -12.5 GHz The project proposes to build the core «MITRIS" network (4 base stations, 11 repeaters, mini-transmitters to cover the shadow areas) during the 1st year. It is proposed to build the network in three stages. First stage - 100% coverage of the region with the digital television and radio broadcasting, Internet network in cities Kherson, Skadovsk, Genichesk (radius of 25 km.). The cost of phase is 3 mln. 500 thousand Euros Second stage - the Internet network coverage in the area of the triangle Genichesk-Skadovsk-Belozerka. Estimated cost - 2 million 900 thousand Euros. Third stage - the Internet coverage in the rest of the region. Estimated cost - 2 mln. Euros. Along with the construction of each phase the core peripheral network of subscribers will be created. Implementation of television product of HDTV standard 100% coverage of the region with a united Telecommunication Network (Internet + TV + Phone + video surveillance). This offer "three-in-one" is the first of its kind in the telecommunications market of Ukraine. In addition, as for Ukraine in general and Kherson region separately the usage of “MITRIS” technology is fundamental for participation in the "Wall" project on the administrative border with ARC. We can build electronic frontier depth of 25 km. using the most advanced means of supervision and can construct online points of surveillance. According to the "Strategy of building of teleinformation space of Kherson Region" coordinated by the National Council of Ukraine on Television and Radio on September 21, 2016 TRC "Tehnosystemi" is entrusted to build the network in 2016-2017. |
| General volume of investments (thousands of US dollars), including: - State funding - own funding - needs in investment capital * | State funding – 0,00 own funding – 45,000 needs in investment capital – 9 600 600,00 |
| Form of investment * | Direct investment |
| Project payback time |  |
| Profitability index, % |  |
| Additional useful information, comments |  |

* - позиції, обов’язкові до заповнення. У разі відсутності зазначеної інформації запит опрацьовуватися не буде.

Разом з заповненою формою надсилається бізнес-план проекту, додаткові презентаційні, інформаційні матеріали тощо в електронній формі, англійською мовою або мовою країни, до якої надсилається пропозиція